**Case Study: Estimation**

|  |  |  |  |
| --- | --- | --- | --- |
| Category | Effort | Duration | Cost |
| Initiation | 20 hrs per week | 1 Month | 30000 AED |
| Preparation | 30 hrs per week | 2 Months | 90000 AED |
| Execution | 40 hrs per week | 3 Months | 180000 AED |
| Closing | 20 hrs per week | 1 Month | 30000 AED |

Each hour = 10 AED

hours X 10 X 5 days a week X Days of Months = COST for project team

Total Cost for team over the lapse of 7 Months = 330000AED