**Case Study: Basic Scheduling**

A

3 days

2 days

3 days

4 days

B

G

H

C

D

E

F

3 days

2 days

4 days

1 day

5 days

2 days

critical path:

(ABDGH ) PATH => 19 days

So, CEF tasks can be delayed